2ND Sprint Backlog Group 15

SCRUM Master: Tedy Haddad

Product Owner: Daniil Hessen

תאריך הגשה: 7/12/2025

חברי הצוות ופרטיהם:

שם: טדי חדאד  תז:206390825
מייל : tedy477477@gmail,com
שם: דניל גסן  תז: 338007768
מייל: burgzing@gmail.com
שם: אורי קלמנוביץ תז: 322839028
מייל: oriko4421@gmail.com
שם: תומר לוי תז: 211862750
מייל:tomerlevy0404@gmail.com

| Activity ID | Activity description | Hours | Lead team member |
| --- | --- | --- | --- |
| 73 | Creating Activity Diagram | 4 | Daniil |
| 74 | Creating Class Diagram | 6 | Tedy |
| 62 | Building Sprint Backlog | 2 | Tedy |
| 67 | Creating SCRUM Plan and Sprint Backlog | 2 | Ori |
| 41 | Creating Sequence Diagram | 3 | Daniil |
| 42 | Creating Package Diagram | 4 | Tomer |
| 52 | Creating Client Side | 10 | Ori |
| 44 | Creating Logic Layer | 3 | Tedy |
| 55 | Creating Data Layer and DB Controller | 4 | Tomer |
| 56 | Creating Order Table with Customer Information | 5 | Daniil |
| 57 | Creating GUI for the Server | 8 | Ori |
| 48 | Creating GUI for the Client | 8 | Ori |
| 54 | Implementing Client–Server activities | 10 | Daniil |
| 49 | Validating the Prototype | 4 | Tomer |
| 46 | Revising the Prototype as Needed | 10 | Danill |
| 47 | Uploading Prototype | 1 | Tomer |
| 45 | Updating ToDoList | 1 | Tedy |